## Slide 1
abilityglobal.io
Domain Health Program
Diagnosis, the fix plan, and the path to a perfect-health domain that is ready for bulk email.
Live DNS audit | 16 September 2026
4 / 10
health checks passing today
10 / 10
target in 45 days
3
root causes confirmed
MX
SPF
Auto
discover
DKIM
DMARC
MTA-STS
TLS-RPT
Block
lists
DNSSEC
BIMI
Health today
40%
target 100%

## Slide 2
CONTENTS
What this program covers
Three parts: find out exactly why mail lands in spam, fix it to perfect health, then make the domain ready for bulk email.
Ability | Domain Health Program
2
PART 1
Diagnosis
What we found in live DNS
Symptom to root-cause tree
Evidence to collect inside the tenant
Risk ranking
PART 2
Fix to perfect
Seven-phase plan with dates
Exact DNS record sheet
Microsoft 365 hardening
DMARC journey to reject
Test matrix and pass marks
PART 3
Bulk readiness
What "bulk" means for Ability
Subdomain architecture
Bulk platform setup
Volume ramp and list rules
Monitoring and owners

## Slide 3
PART 1
Diagnosis
Why mail from abilityglobal.io lands in spam, based on live records and what still needs checking inside Microsoft 365.

## Slide 4
LIVE DNS AUDIT
What receiving servers see today
Queried through public resolvers on 16 Sep 2026. Green passes, amber needs work, red is broken.
Ability | Domain Health Program
4
NOTE
DNS host
Cloudflare (tessa / clyde)
Registrar is GoDaddy. All edits happen in Cloudflare.
PASS
MX
abilityglobal-io.mail.protection.outlook.com
Microsoft 365 receives mail correctly.
WEAK
SPF
v=spf1 include:spf.protection.outlook.com ~all
Valid, 1 include. Soft fail ~all; other senders not listed.
FAIL
DKIM
selector1 / selector2 not found
Custom DKIM not enabled. No aligned signature.
WEAK
DMARC
p=quarantine; adkim=r; aspf=r; rua=...@onsecureserver.net
Reports go to a GoDaddy service. No monitoring.
FAIL
MTA-STS / TLS-RPT
Not published
No enforced TLS policy for inbound mail.
FAIL
DNSSEC
No DS record at .io
Zone not signed.
FAIL
BIMI
Not published
No logo in inbox. Needs DMARC enforcement first.
WEAK
Web records
apex A 5.9.113.156 direct; www via Cloudflare proxy
Origin server exposed; inconsistent setup.
NOTE
Blocklists
SURBL clean
Spamhaus and URIBL need an MXToolbox check.

## Slide 5
THE CORE PROBLEM
Why your own mail fails DMARC
DMARC needs SPF or DKIM to pass AND match your From domain. Today only SPF can, and forwarding breaks it.
Ability | Domain Health Program
5
You send
From: you@abilityglobal.io
Microsoft signs
DKIM d=...onmicrosoft.com
Receiver checks
SPF: pass if direct
DKIM: pass, but not aligned
DMARC result
Aligned? Only via SPF
Path A: sent directly to Gmail or Outlook
SPF passes and aligns, so DMARC passes. But inbox providers now expect DKIM too, and a DKIM-less sender with no history is scored as low trust. Result: often junk for new contacts.
Path B: forwarded, relayed or via a gateway
SPF breaks (new sending IP), DKIM is not aligned, so DMARC fails. Your own p=quarantine policy then instructs the receiver to put the email in spam. Common with enterprise and bank recipients.

## Slide 6
ROOT-CAUSE TREE
Symptom to causes, confirmed and suspected
Confirmed from live DNS. Suspected items need evidence from the tenant, Postmaster Tools and past sending.
Ability | Domain Health Program
6
Mail lands
in spam
No aligned DKIM
CONFIRMED
Main technical cause
DMARC quarantine on unaligned mail
CONFIRMED
Your policy junks your own forwarded mail
No DMARC visibility
CONFIRMED
Nobody can see failures or spoofing
Other senders not in SPF
TO VERIFY
Website forms, CRM, HR or app notifications
Past bulk or cold sends from root
TO VERIFY
Would lower Gmail and Microsoft reputation
Content and signature
TO VERIFY
Images, tracking links, link shorteners
GoDaddy-provisioned Microsoft 365
TO VERIFY
Limited admin and Defender control
Compromised or noisy mailbox
TO VERIFY
One account sending spam hurts all

## Slide 7
DIAGNOSIS CHECKLIST
Evidence to collect in the first 48 hours
Some causes cannot be seen from outside. These checks close every open question.
Ability | Domain Health Program
7
Message headers
Send to a Gmail and Outlook.com test account. Read Authentication-Results for spf, dkim, dmarc and the X-Microsoft-Antispam SCL score.
Google Postmaster Tools
Verify the domain. Check spam rate, compliance status and authentication graphs once data appears.
Microsoft Defender
Restricted users list, outbound spam alerts, message trace for last 30 days of external volume per mailbox.
Blocklists
MXToolbox Blacklist + Domain Health, Spamhaus DBL lookup for the domain.
Sender inventory
List every system sending as @abilityglobal.io: website, CRM, Novara HR, OrviQ, invoicing, HR tools.
Tenant ownership
Is Microsoft 365 billed through GoDaddy? Can admins reach Defender and Exchange admin centers fully?
Sending history
Any past newsletters, mass mails or cold campaigns from the root domain? Dates and volumes.
Content audit
Signatures: images, tracking pixels, banners, shortened links, legal disclaimers as images.

## Slide 8
RISK RANKING
Impact versus effort to fix
Start in the top-left: highest impact, least effort.
Ability | Domain Health Program
8
DO NOW
PLAN
QUICK WINS
LATER
IMPACT
EFFORT >
1
Enable DKIM
2
DMARC reporting
3
Sender inventory + SPF
4
Reputation rebuild
5
Tenant hardening
6
MTA-STS + TLS-RPT
7
DNSSEC
8
BIMI + certificate
TOP FIVE
1. Enable DKIM
20 minutes, removes the main cause
2. DMARC reporting
Turns on visibility for every sender
3. Sender inventory
Stops silent SPF failures
4. Reputation rebuild
Weeks of clean, engaged mail
5. Tenant hardening
Protects against compromised accounts

## Slide 9
PART 2
Fix to perfect
Seven phases take abilityglobal.io from 4 of 10 to a full 10 of 10 health score in 45 days.

## Slide 10
FIX PLAN
Seven phases, 45 days, one owner each
Phases overlap. Nothing in phase 6 starts until phases 1 to 4 pass.
Ability | Domain Health Program
10
Day 1
17 Sep
Day 8
24 Sep
Day 15
1 Oct
Day 22
8 Oct
Day 29
15 Oct
Day 36
22 Oct
Day 43
29 Oct
1 Diagnose
Evidence, headers, inventory
2 Authenticate
DKIM, SPF, DMARC reports
3 Harden
Tenant security, MTA-STS, DNSSEC
4 Monitor + enforce
DMARC to reject, SPF to -all
5 Rebuild reputation
Clean engaged 1:1 mail only
6 Bulk readiness
Subdomain + platform + ramp
7 Brand trust
BIMI, logo certificate

## Slide 11
PHASES 1 AND 2 | DAYS 1 TO 5
Diagnose, then authenticate
The fastest, highest-impact work. Owner: Microsoft 365 admin with Cloudflare access.
Ability | Domain Health Program
11
1
Collect evidence
Run the 8-point checklist; save headers and screenshots
Day 1 to 2
2
Freeze bulk from root
No newsletters, mass mail or cold sends from abilityglobal.io
Day 1
3
Enable DKIM
Defender portal: Email authentication settings > DKIM > abilityglobal.io > enable, copy CNAMEs
Day 1
4
Publish DKIM CNAMEs
Cloudflare, DNS only (grey cloud), TTL 3600; toggle signing on; confirm 2048-bit
Day 1
5
DMARC reporting
Create a DMARC monitor account; change rua; keep p=quarantine
Day 2
6
Sender inventory
Every system that sends as the domain gets SPF include + DKIM, or moves to a subdomain
Day 2 to 5
7
Verify
Headers show dkim=pass header.d=abilityglobal.io and dmarc=pass
Day 3 to 5
EXIT CRITERIA
DKIM status: Signing
dkim=pass, aligned
dmarc=pass
Reports arriving
Every sender listed

## Slide 12
RECORD SHEET
The perfect-health DNS zone for abilityglobal.io
Enter in Cloudflare. Values in angle brackets come from Microsoft, your DMARC monitor or your policy host.
Ability | Domain Health Program
12
TYPE
HOST
VALUE
STAGE
MX
@
0 abilityglobal-io.mail.protection.outlook.com
keep
TXT
@
v=spf1 include:spf.protection.outlook.com <other senders> -all
day 30
CNAME
selector1._domainkey
selector1-abilityglobal-io._domainkey.<tenant>.<x>-v1.dkim.mail.microsoft
day 1
CNAME
selector2._domainkey
selector2-abilityglobal-io._domainkey.<tenant>.<x>-v1.dkim.mail.microsoft
day 1
TXT
_dmarc
v=DMARC1; p=quarantine; rua=mailto:<monitor>; adkim=r; aspf=r; fo=1
day 2
TXT
_dmarc
v=DMARC1; p=reject; sp=reject; rua=mailto:<monitor>; adkim=r; aspf=r; fo=1
day 30 to 45
TXT
_mta-sts
v=STSv1; id=20260920
day 7
CNAME
mta-sts
<policy host> (serves mode: testing, then enforce)
day 7
TXT
_smtp._tls
v=TLSRPTv1; rua=mailto:<monitor>
day 7
DS
(at registrar)
Enable DNSSEC in Cloudflare, add DS at GoDaddy
day 10
TXT
default._bimi
v=BIMI1; l=https://<host>/ability.svg; a=https://<host>/vmc.pem
day 45

## Slide 13
PHASE 3 | DAYS 4 TO 14
Harden the Microsoft 365 tenant
A single compromised mailbox can burn the domain overnight. These controls stop that.
Ability | Domain Health Program
13
Identity
MFA for every user, no exceptions
Block legacy authentication
Disable SMTP AUTH except named service accounts
Outbound spam policy
Set per-user external limits (for example 500/hour, 1,000/day)
Alert admins when a user is restricted
Block automatic external forwarding
Monitoring
Review Restricted users weekly
Alert on unusual outbound volume
Message trace export monthly
Tenant control
Confirm full admin access to Defender and Exchange
If billed via GoDaddy with limited control, move to a direct Microsoft tenant
Remove stale mailboxes and shared inbox rules

## Slide 14
PHASE 3 | DAYS 7 TO 14
Transport security and web trust
The layer most domains skip. Banks and enterprise security gateways notice.
Ability | Domain Health Program
14
MTA-STS
Forces other servers to deliver mail to you over verified TLS. Host policy file, start in testing, move to enforce after 14 days of clean TLS reports.
TLS-RPT
Daily reports of TLS failures when others send to you. Pairs with MTA-STS.
DNSSEC
Signs your DNS so records cannot be spoofed. One click in Cloudflare, then add the DS record at GoDaddy.
Web consistency
Proxy apex and www the same way through Cloudflare, HTTPS everywhere, redirect apex to www or reverse.
Trust pages
Business address in footer, privacy notice, terms, contact page. Receivers and people both check.
HOW MTA-STS WORKS
Sender server
looks up _mta-sts
Fetches policy
mta-sts.abilityglobal.io
Checks MX + TLS cert
matches policy
Delivers encrypted
or refuses if tampered

## Slide 15
PHASE 4 | DAYS 2 TO 45
The DMARC journey to reject
Each step moves only when reports show every legitimate sender passing aligned.
Ability | Domain Health Program
15
Today
p=quarantine
no DKIM, no visibility
Day 2
p=quarantine + rua
reports flowing to monitor
Day 14
100% aligned
all senders fixed, spoofing visible
Day 30
SPF -all
hard fail for unlisted IPs
Day 30 to 45
p=reject; sp=reject
spoofed mail refused
Rollback rule: if a legitimate source starts failing after reject, drop back to quarantine for that week, fix the source, then return to reject.

## Slide 16
PHASE 5 | DAYS 1 TO 45
Rebuild sender reputation
Authentication gets you through the door. Reputation keeps you in the inbox.
Ability | Domain Health Program
16
DO
Only person-to-person mail from abilityglobal.io
Start threads with people who reply: clients, partners, team
Ask frequent contacts to move you out of junk and reply
Plain signatures: text, no image banners or tracking
Links only to abilityglobal.io, never shorteners
Remove inactive or bouncing addresses from CRM sync
DON'T
Newsletters or mass mail from Outlook
Cold outreach from the root domain
BCC blasts to large lists
Attachments to new contacts (send links instead)
Open-tracking pixels in personal mail
Auto-forwarding all mail to external inboxes

## Slide 17
VERIFICATION
Test matrix and pass marks
Run at the end of each phase and weekly after. Every row must be green to call the domain perfect.
Ability | Domain Health Program
17
mail-tester.com
Overall score
10 / 10
Message headers (Gmail, Outlook)
spf, dkim, dmarc
all pass, DKIM d=abilityglobal.io
MXToolbox Domain Health
Errors and warnings
0 errors, 0 warnings
MXToolbox Blacklist + Spamhaus DBL
Listings
0
Google Postmaster Tools
Spam rate | compliance
under 0.1% | all pass
DMARC monitor
Aligned pass rate
99%+ of legitimate volume
TLS-RPT reports
Failed sessions
0 over 14 days
Hardenize or internet.nl mail test
Modern standards
all green
Seed inbox placement
Primary inbox rate
90%+

## Slide 18
PART 3
Bulk readiness
Perfect health protects the brand. This part makes large-volume sending safe without putting abilityglobal.io at risk.

## Slide 19
DEFINITIONS
Three kinds of bulk email, three homes
Mixing them on one domain is how brands end up in spam. Each stream gets its own reputation lane.
Ability | Domain Health Program
19
Opt-in marketing
Newsletters, product launches (OrviQ, Novara HR), event invites, client updates
SENDS FROM
news.abilityglobal.io
Bulk email platform
Transactional
Password resets, HR and GRC platform notifications, invoices, alerts
SENDS FROM
notify.abilityglobal.io
Transactional sender
Cold outreach
First-touch prospecting emails to people who have not opted in
SENDS FROM
Separate sending domains
Email Outreach Engine plan
Never from Outlook mailboxes on abilityglobal.io: Microsoft 365 is built for person-to-person mail, not bulk. Use a dedicated platform for volume.

## Slide 20
ARCHITECTURE
One brand, separated reputation lanes
Each subdomain has its own SPF, DKIM and bounce domain, all aligned under the abilityglobal.io DMARC policy.
Ability | Domain Health Program
20
abilityglobal.io
DMARC p=reject | DNSSEC | MTA-STS | BIMI
@ root
Microsoft 365
1:1 human mail
dkim: selector1/2
300 to 1,500 / day total
news.
Bulk email platform
Opt-in marketing
dkim: platform key
return-path: bounce.news.
Ramp to 10,000+ / day
notify.
Transactional sender
Product notifications
dkim: platform key
return-path: bounce.notify.
As needed
go. (optional)
Tracking domain
Branded links
CNAME to platform
n/a

## Slide 21
BULK PLATFORM SETUP
Configure the news. subdomain for bulk
Any reputable bulk platform works (for example Brevo, SendGrid, Mailgun, Amazon SES, Postmark broadcast). These settings are what matter.
Ability | Domain Health Program
21
1
Add subdomain
Authenticate news.abilityglobal.io in the platform
2
DKIM 2048-bit
Platform DKIM CNAMEs, signing as d=news.abilityglobal.io
3
Custom return-path
bounce.news.abilityglobal.io so SPF aligns
4
SPF for subdomain
v=spf1 include:<platform> -all on the bounce host
5
Branded tracking
go.abilityglobal.io, HTTPS, or tracking off
6
One-click unsubscribe
List-Unsubscribe + List-Unsubscribe-Post (RFC 8058)
7
Suppression sync
Unsubscribes and bounces shared with CRM daily
8
Feedback loops
Microsoft JMRP and SNDS, Yahoo CFL where offered
Shared IP is correct below roughly 100,000 emails a month. A dedicated IP only helps with steady, larger volume.

## Slide 22
VOLUME RAMP
Warm the bulk lane with your best contacts first
Engaged recipients first build positive signals. Step up only when the week passes every KPI.
Ability | Domain Health Program
22
Chart: 
| Wk 1 | Wk 2 | Wk 3 | Wk 4 | Wk 5 | Wk 6
Emails per day | 250 | 500 | 1000 | 2500 | 5000 | 10000
Wk 1 to 2
Clients, partners, people who replied in 90 days
Wk 3 to 4
Opted-in contacts engaged in 6 months
Wk 5 to 6
All confirmed opt-ins, re-verified
Never
Purchased, scraped or unverified lists

## Slide 23
LIST AND CONTENT RULES
What goes into every bulk send
Good lists and honest content decide placement more than any DNS record.
Ability | Domain Health Program
23
Consent
Double opt-in for new subscribers
Record source and date for every contact
Clear preference centre
Hygiene
Verify lists older than 30 days
Sunset contacts with no engagement in 6 months
Remove hard bounces instantly
Content
Text-to-image balance, alt text, no image-only mails
Consistent From name: "Ability" or a real person
Visible address and unsubscribe in footer
Compliance
CAN-SPAM, CASL, GDPR, UAE PDPL
Unsubscribe honoured within 48 hours
Privacy notice linked

## Slide 24
MONITORING
The health dashboard, checked weekly
Green on every line equals perfect health. Any red pauses bulk sending that day.
Ability | Domain Health Program
24
METRIC
GREEN
AMBER
RED
DMARC aligned pass
99%+
95 to 99%
under 95%
Gmail spam rate
under 0.08%
0.08 to 0.1%
over 0.1%
Hard bounce rate
under 0.5%
0.5 to 2%
over 2%
Unsubscribe rate (bulk)
under 0.3%
0.3 to 0.8%
over 0.8%
Blocklist listings
0
minor list
Spamhaus or major
Seed inbox placement
90%+
80 to 90%
under 80%
TLS-RPT failures
0
1 to 5
over 5
mail-tester score
10
9 to 9.9
under 9

## Slide 25
RECOMMENDED TOOLKIT
The tools that run the Email Outreach Engine
The chosen toolkit carries through every document, platform and checklist step.
Ability | Domain Health Program
25
Apollo
Lead generation
Find ICP contacts and enrich them through the Claude connector
Claude + Apify
Research and scrapers
Buying signals, lead scoring, personal lines and copy
MillionVerifier
Recipient verification
Bulk check every lead before it enters a campaign
NeverBounce
Recipient verification
Second check on catch-all and unknown results
Mailscale
Inboxes and test runs
Native inboxes on the sending domains, marketing-style test runs
PlusVibe
Sending engine
Warmup, inbox rotation, spintax, campaigns, replies, casual inbox tests
mail-tester
Deliverability score
10/10 check for the main domain and every sending inbox
Claude
AI and automation layer
Skills, health reports, evidence checks, meeting briefs and scopes

## Slide 26
SERVICE PROVIDERS
Suggested vendors for every part of the engine
Your chosen tools stay first; alternatives and indicative 2026 prices. Confirm current prices before buying.
Ability | Domain Health Program
26
Need | Suggested | Alternatives | Indicative price
Sending domains | Cloudflare Registrar | Porkbun, Namecheap | About $10 to $12 a year per .com at cost
Cold inboxes (Microsoft and Google) | Mailscale (chosen) | Maildoso, Zapmail, InboxKit, Primeforge | Quote per inbox; market range about $2.50 to $4.50 per Microsoft inbox a month
Sending, warmup and unibox | PlusVibe (chosen) | Instantly, Smartlead | From about $37 a month; warmup included
Lead data | Apollo (chosen) | Clay, Lusha | Paid seat plans; check current Apollo pricing
Research and scraping | Claude + Apify (chosen) | PhantomBuster | Apify usage-based, free tier then paid plans
Email verification | MillionVerifier (chosen) | ZeroBounce, Bouncer | About $37 per 10,000 checks
Second verification pass | NeverBounce (chosen) | Scrubby for catch-all domains | About $80 per 10,000 checks
DMARC monitoring | EasyDMARC | dmarcian, DMARCLY, Postmark DMARC digests (free) | Free tier; paid from about $18 to $36 a month for 2 domains
Deliverability score and placement | mail-tester, PlusVibe and Mailscale tests (chosen) | GlockApps | mail-tester low-cost credits; GlockApps free 3 tests then from $59 a month
Reputation dashboards | Google Postmaster Tools | Microsoft SNDS | Free
Opt-in bulk email lane | Brevo | Amazon SES, Mailchimp | Brevo tiered plans; SES about $0.10 per 1,000 emails
CRM and pipeline | HubSpot Starter | Pipedrive | Per-seat monthly plans
Automation | n8n | Make, Zapier | Self-host free or cloud plans
Meeting booking | Calendly | Cal.com | Free tier; paid per seat
Team alerts | Slack | Microsoft Teams | Existing workspace

## Slide 27
OWNERSHIP
Who does what
Clear owners keep the program on schedule.
Ability | Domain Health Program
27
Management
Approves policy moves (reject, bulk launch), signs off tenant changes
Microsoft 365 admin
DKIM, outbound spam policy, MFA, SMTP AUTH, Defender reviews
Cloudflare / DNS owner
All records, DNSSEC, MTA-STS hosting, web proxy consistency
Marketing ops
Bulk platform, lists, consent, content, ramp schedule
Deliverability analyst
Weekly dashboard, DMARC and TLS reports, blocklist watch
Claude (this project)
Weekly DNS and blocklist sweep, report summaries, record generation, header analysis

## Slide 28
NEXT 72 HOURS
Eight actions to move from 4/10 toward 10/10
1
Enable DKIM and publish both CNAMEs in Cloudflare
2
Change DMARC rua to a DMARC monitor
3
Freeze any bulk or mass mail from abilityglobal.io
4
Send header tests to Gmail and Outlook.com
5
Verify the domain in Google Postmaster Tools
6
Run MXToolbox Domain Health, Blacklist and Spamhaus
7
List every system that sends as the domain
8
Confirm full admin control of the Microsoft 365 tenant
DKIM live: 17 Sep | DMARC reject: by 31 Oct | Perfect health and bulk lane ready: 1 Nov 2026